# Luciteria Collector Cabinet — Production Roadmap

## What the Prototype Proves

### Phase 1 (Complete ✅)

- ✅ Collection tracking UX works for element collectors

- ✅ Assignment engine logic prevents duplicates across 5 modes

- ✅ Admin operations dashboard provides full visibility

- ✅ Customer preference system is expressive yet simple

- ✅ Edge cases (complete collection, empty collection, low stock) are handled

- ✅ Brand voice integrates naturally into UI microcopy

### Phase 2 (Complete ✅)

- ✅ Interactive periodic table (118 elements, standard layout, click-to-detail)

- ✅ Collection type system (5 types, onboarding, per-customer tracking)

- ✅ Enhanced assignment engine (collection type filtering, precious metal exclusion, discount tracking, sequence preview, OOS shifting)

- ✅ Billing system (dual billing model, 5-day edge case, grandfathering with pause clock)

- ✅ Discount monitoring (>20% admin alerts, per-shipment tracking)

- ✅ White/light theme (Luciteria branding, mobile responsive)

- ✅ Notification stubs (8 event types, console/DB logging)

- ✅ Expanded data (35 products, 6 customers, all collection types)

- ✅ Forward-compatible schema for multi-collection support

## What Needs to Change for Production

### Phase 3: Shopify Integration (2-3 weeks)

#### Authentication & App Bridge

- ☐ Register app in Shopify Partners dashboard

- ☐ Implement OAuth flow with @shopify/shopify-app-remix

- ☐ Configure App Bridge for embedded admin experience

- ☐ Set up session management and token storage

#### Shopify API Integration

- ☐ Replace mock product data with Shopify GraphQL Admin API

- ☐ Sync products via products query with metafields

- ☐ Map Shopify customers to internal Customer records

- ☐ Listen to order webhooks to auto-populate CollectionRecords

- ☐ Use Shopify’s inventory API for real-time stock levels

#### Data Model Migration

- ☐ Move from SQLite to PostgreSQL (or Shopify’s built-in storage)

- ☐ Add Shopify metafield mappings for element metadata

- ☐ Create product metafields: elementSymbol, atomicNumber, rarityTier, collectionType

- ☐ Customer metafields: collectorProfile, subscriptionPreferences, collectionType

### Phase 4: Subscription & Billing Production (2-3 weeks)

#### Shopify Subscriptions API

- ☐ Integrate with Shopify Subscription APIs (selling plans)

- ☐ Create subscription selling plans per collection type

- ☐ Handle subscription lifecycle events (create, pause, cancel, skip)

- ☐ Billing integration via Shopify Billing API

- ☐ Implement production dual billing model (replace stubs)

- ☐ Implement grandfathering with real payment provider

#### Assignment Automation

- ☐ Move assignment engine to a scheduled job (cron / Shopify Flow)

- ☐ Run assignments X days before billing date

- ☐ Auto-create draft orders for approved assignments

- ☐ Send assignment preview emails to customers

- ☐ Implement inter-subscriber conflict resolution for low-stock items

### Phase 5: Customer Experience (1-2 weeks)

#### Storefront Integration

- ☐ Build customer-facing pages using Shopify Customer Account Extensions

- ☐ Or: create a standalone portal accessible from customer account

- ☐ Add “My Collection” link to Shopify theme navigation

- ☐ Implement real add-to-cart for wishlist items

- ☐ Real-time inventory display

#### Notifications (Replace Stubs)

- ☐ Email templates (SendGrid/Postmark) for all 8 notification types

- ☐ SMS integration (optional, via preferences)

- ☐ Shopify Flow triggers for collection milestones

- ☐ Webhook integrations for external systems

#### Multi-Collection Support

- ☐ Allow customers to subscribe to multiple collection types simultaneously

- ☐ Separate billing/assignment per collection type

- ☐ Combined dashboard view across all collections

- ☐ Collection type switching with proper billing adjustments

### Phase 6: Admin & Operations Hardening (1-2 weeks)

#### Admin Hardening

- ☐ Role-based access control (replace session-based prototype auth)

- ☐ Audit log for all admin actions (assignments, overrides, notes)

- ☐ Bulk operations (assign multiple, skip multiple)

- ☐ Export reports (CSV of assignments, collection status, discount analysis)

#### Assignment Engine Production Features

- ☐ Multi-subscriber conflict detection (shared low-stock items)

- ☐ Machine learning recommendations (predictive preferences)

- ☐ A/B testing different assignment strategies per cohort

- ☐ Production discount alerting (email to admin, not just UI badge)

### Phase 7: Polish & Launch (1-2 weeks)

#### UI/UX

- ☐ Replace inline styles with proper CSS modules

- ☐ Add loading states, skeleton screens, error boundaries

- ☐ Accessibility audit (WCAG 2.1 AA)

- ☐ Product image integration from Shopify CDN

- ☐ Periodic table performance optimization for mobile

#### Performance

- ☐ Database query optimization and indexing

- ☐ Caching for product catalog and inventory

- ☐ Rate limiting for API calls

- ☐ Background job processing for assignments

#### Testing

- ☐ Unit tests for assignment engine (all strategies, all modes, all collection types)

- ☐ Integration tests for Shopify API interactions

- ☐ End-to-end tests for customer flows

- ☐ Load testing for assignment engine at scale

- ☐ Billing edge case regression tests

## Production Architecture

┌────────────────────────────────────────┐
│          Shopify App (Remix)           │
│   Hosted on: Railway / Fly.io / AWS   │
│                                        │
│  ┌──────────┐  ┌──────────────────┐   │
│  │   Admin   │  │    Customer     │   │
│  │   Pages   │  │    Account      │   │
│  └──────────┘  │    Extension     │   │
│                 └──────────────────┘   │
│  ┌──────────────────────────────────┐  │
│  │     Assignment Engine            │  │
│  │  (Scheduled Job / Shopify Flow)  │  │
│  │  + Collection Type Filtering     │  │
│  │  + Discount Monitoring           │  │
│  └──────────────────────────────────┘  │
│  ┌──────────────────────────────────┐  │
│  │     Billing Engine               │  │
│  │  (Dual billing, Grandfathering)  │  │
│  └──────────────────────────────────┘  │
│  ┌──────────────────────────────────┐  │
│  │     Notification Service         │  │
│  │  (SendGrid + Shopify Webhooks)   │  │
│  └──────────────────────────────────┘  │
│  ┌──────────────────────────────────┐  │
│  │    PostgreSQL Database           │  │
│  │    (Railway / Supabase / RDS)    │  │
│  └──────────────────────────────────┘  │
└────────────────┬───────────────────────┘
                 │
    ┌────────────┴────────────┐
    │  Shopify GraphQL API    │
    │  - Products             │
    │  - Customers            │
    │  - Orders               │
    │  - Inventory            │
    │  - Subscriptions        │
    │  - Webhooks             │
    └─────────────────────────┘

## Estimated Timeline

| Phase | Duration | Dependencies |
| --- | --- | --- |
| Phase 1: Core Prototype | ✅ Complete | — |
| Phase 2: Enhanced Prototype | ✅ Complete | — |
| Phase 3: Shopify Integration | 2-3 weeks | Shopify Partners account, API keys |
| Phase 4: Subscription & Billing | 2-3 weeks | Phase 3 complete |
| Phase 5: Customer Experience | 1-2 weeks | Phase 3 complete |
| Phase 6: Admin Hardening | 1-2 weeks | Phase 4 complete |
| Phase 7: Polish & Launch | 1-2 weeks | All phases complete |
| Total remaining | 7-12 weeks |  |

## Cost Estimates

| Service | Monthly Cost |
| --- | --- |
| Hosting (Railway/Fly.io) | $20-50 |
| PostgreSQL (managed) | $15-30 |
| Shopify App (custom) | $0 (own store) |
| Email service (SendGrid/Postmark) | $0-20 |
| Monitoring (Sentry) | $0-26 |
| Total | $35-126/mo |