# Luciteria Collector Cabinet - Project Summary

## 🎯 Project Overview

Built a premium Shopify embedded app prototype that transforms element collecting into a subscription-driven experience with collection-aware assignment logic and duplicate prevention.

Status: Phase 2 Complete | Ready for Internal Review Location: /home/ubuntu/luciteria_collector_cabinet

## ✅ What Was Built

### Phase 1: Core Foundation

- Collector Cabinet dashboard with summary cards

- Collection tracking by SKU (owned/missing/wishlisted/sent via subscription)

- Wishlist management

- Subscription management (skip, pause, cancel)

- Customer preferences (duplicate handling, budget filters)

- Admin operations dashboard

- Collection-aware assignment engine with duplicate prevention

- Mock database with 4 customer personas

### Phase 2: Major Enhancements

- Interactive Periodic Table UI - All 118 elements, front-and-center, with status indicators

- Collection Type System - Customer selects at signup (10mm, 25.4mm, 50mm, Lucite, or Ampoules); filtered periodic table

- Discount Monitoring - Tracks subscription vs retail price; alerts admin if discount > 20%

- Advanced Billing - Dual billing dates (signup day + 1st of month), handles month-end edge cases

- Grandfathering - Price locks persist during subscription pause

- Enhanced Assignment Engine - Out-of-stock sequence shifting, manual override capability, 4-month forecast

- Email Notifications - Price change alerts (mock implementation)

- Webhook Structure - Ready for Shopify order tracking

## 🛠 Technology Stack

- Framework: Remix (server-side rendering)

- Database: Prisma ORM + SQLite (prototype); PostgreSQL for production

- UI: Shopify Polaris components

- Authentication: Mock session-based (production uses Shopify OAuth)

- Styling: Custom dark/light theme with premium aesthetic

## 🎨 Key Design Decisions

| Decision | Approach | Rationale |
| --- | --- | --- |
| Collections | Single collection per customer (forward-compatible) | Defer multi-collection; design for future expansion |
| Profitability | Track discount % from retail; alert if > 20% | Simple, actionable; avoids complex margin optimization |
| Billing | Signup day + 1st of month with edge case handling | Customer-friendly, clear rhythm; handles month-end edge cases |
| Out of Stock | Shift sequence to next eligible item | Prevents subscription lapses; maintains rhythm |
| Admin Approval | Auto-approve assignments; optional manual override | Reduces friction; gives admin control when needed |
| Periodic Table | Show all 118 elements; grey out unavailable | Collection completion metric is always /118, not /20 |
| Grandfathering | Clock continues during pause | Protects locked pricing for subscribers |
| Subscription | Standalone (not Recharge/Seal) | Full control over duplicate-prevention logic; no third-party fees |

## 📊 Current Data

- 35 products from actual Luciteria catalog

- 6 customer personas covering all 5 collection types and edge cases

- 118 elements in periodic table (complete periodic table structure)

- Realistic scenarios: Completionists, newcomers, high-discount situations, pause/resume, price grandfathering

## 🚀 How to Run

cd /home/ubuntu/luciteria_collector_cabinet
npm install
npm run dev

Visit: http://localhost:3000

Test URLs: - Dashboard: /app/cabinet - Periodic Table: /app/cabinet (visible on dashboard) - Onboarding: /app/cabinet/onboarding - Admin Ops: /app/admin/operations

Customer personas: Add ?customer=cust_001 (or 002-006)

## 📁 Key Files

- Assignment Logic: /app/lib/assignment-engine.server.js

- Billing Logic: /app/lib/billing.server.js

- Periodic Table: /app/components/PeriodicTable.jsx

- Schema: /prisma/schema.prisma

- Documentation: ARCHITECTURE.md, ASSIGNMENT_LOGIC.md, PRODUCTION_ROADMAP.md

## 🔄 Fixed Issues (Recent)

- ✅ Admin operations now auto-approve (no manual approval required)

- ✅ Collection progress always shows “X / 118” (not X / available products)

- ✅ Periodic table rendering fixed and displays on customer dashboard

## 📋 What’s Next for Production

7-12 Week Production Roadmap: - Real Shopify API integration (Customers, Products, Subscriptions) - PostgreSQL database migration - Shopify OAuth authentication - Webhook setup for order automation - Email service integration - Refund/dunning management - Shopify app publishing

See PRODUCTION_ROADMAP.md for detailed breakdown.

## ❓ Key Assumptions

- Precious metals excluded from normal assignments (Au, Pt, Pd, Rh, Ir, Os, Ru, Re)

- No COAs offered (per business policy)

- Out-of-stock items shifted in sequence, not skipped

- Collection types locked at signup in Phase 2 (future phase allows changes)

- Billing always resolves to day-of-signup and 1st-of-month

- Admin can override assignment sequence but cannot extend grandfathering window

## 📞 For Next Conversation

Reference this summary when: - Requesting tweaks to prototype - Planning production roadmap - Scaling to multiple collections - Integrating with real Shopify - Adding new features or workflows

Project remains stable and fully functional. All Phase 2 enhancements tested and working.