# Phase 2 Implementation Roadmap

## Overview

This roadmap breaks Phase 2 development into four manageable sub-phases, each deliverable in 1 week. Total estimated timeline: 4-5 weeks. The order prioritizes immediate business value (admin insights) while building foundation for engagement features (notifications).

## Development Phases

Phase 2A: MVP Admin Dashboard       → Week 1
Phase 2B: Element Notes             → Week 2
Phase 2C: Wishlist Context          → Week 3
Phase 2D: Notification Engine       → Week 4-5

Total: 4-5 weeks

## Phase 2A: MVP Admin Dashboard

Timeline: Week 1 (5 days)
Priority: HIGH - Immediate business value

### Goals

- Give staff visibility into collection activity

- Identify restocking priorities based on actual demand

- Track user engagement and collection growth

### Features

#### 1. Admin Overview Dashboard

Route: /app/admin

Components: - 4 key stats cards (total users, collections, avg/user, active users) - Top 10 most collected elements table - Top 10 most wanted elements table - Recent activity feed (last 10 actions)

Data Sources: - Aggregations on existing CollectionItem table - No new database models needed

Effort: 2 days

#### 2. User Collections List

Route: /app/admin/users

Components: - Searchable table of all users - Columns: Name, Email, Elements Owned, Completion %, Last Active - Click row → user detail modal - Export to CSV button

Features: - Real-time search (debounced) - Client-side sorting - Pagination (15 per page)

Effort: 1.5 days

#### 3. Demand Insights Panel

Route: /app/admin/demand

Components: - Out-of-Stock Watchlist table - High-Demand Items table - Export buttons for restocking decisions

Data: - Aggregate wishlist counts per element - Stock status from Shopify API - Days out of stock calculation

Effort: 1.5 days

### Technical Tasks

#### Database

- No schema changes needed (uses existing models)

- Add indexes if needed:

- @@index([state, updatedAt]) on CollectionItem

#### API Routes

GET /api/admin/stats
GET /api/admin/users?search=&page=
GET /api/admin/demand?sort=
POST /api/admin/export/users
POST /api/admin/export/demand

#### Access Control

- Middleware to check User.isStaff = true

- Redirect non-staff to /app/cabinet with error toast

#### UI Components

- StatsCard.jsx - Key metrics display

- DataTable.jsx - Reusable sortable table

- ExportButton.jsx - CSV generation

- UserDetailModal.jsx - User info popup

### Testing Requirements

#### Unit Tests

- ☐ Stats aggregation functions

- ☐ User search logic

- ☐ Demand calculation algorithm

- ☐ CSV export formatting

#### Integration Tests

- ☐ Admin routes return correct data

- ☐ Non-staff users blocked from access

- ☐ Export generates valid CSV

#### Manual QA

- ☐ Dashboard loads in <2s with 250+ users

- ☐ Search results update in <500ms

- ☐ Export downloads successfully

### Success Criteria

- ✅ Staff can view all collection stats in one dashboard

- ✅ Staff can find any user’s collection in <30 seconds

- ✅ Staff can export restocking list in 1 click

- ✅ All admin pages load in <2 seconds

### Deployment Checklist

- ☐ Add isStaff flag to admin user accounts

- ☐ Test admin routes on staging

- ☐ Train staff on new dashboard features

- ☐ Document admin workflows

## Phase 2B: Element Notes

Timeline: Week 2 (5 days)
Priority: MEDIUM - High user engagement value

### Goals

- Let collectors add personal context to collection items

- Increase emotional connection to collection

- Enable private record-keeping

### Features

#### 1. Element Notes Database Model

New Model: ElementNote

Fields: - acquisitionDate, source, pricePaid, condition, storageLocation, notes - isPrivate flag - 1:1 relationship with CollectionItem

Migration:

npx prisma migrate dev --name add_element_notes

Effort: 0.5 days

#### 2. Notes Drawer UI

Component: ElementNotesDrawer.jsx

Layouts: - Desktop: 400px slide-in drawer from right - Mobile: Full-screen modal

Features: - 7 form fields (all optional) - Date picker for acquisition date - Currency input for price - Dropdown for condition - Textarea for notes - Privacy toggle

Effort: 2 days

#### 3. Integration with Cabinet/Collection Views

Changes: - Add “Add Notes” button to element cards - Show 📝 indicator when notes exist - Click button → open notes drawer - Close drawer → refresh card to show indicator

Files to Modify: - ElementCard.jsx - CollectionGrid.jsx - PeriodicTable.jsx

Effort: 1 day

#### 4. API Endpoints

GET  /api/notes/:collectionItemId
POST /api/notes
PUT  /api/notes/:noteId
DELETE /api/notes/:noteId

Validation: - Zod schema for input validation - Check user owns the collection item - Validate date not in future - Validate price range (0.01 - 999,999.99)

Effort: 1 day

#### 5. Auto-Save & Loading States

Features: - Loading spinner while fetching notes - “Saving…” button state - Success toast on save - Error handling with retry

Effort: 0.5 days

### Technical Tasks

#### Database

- Create ElementNote model

- Add relation to CollectionItem

- Create indexes on userId and collectionItemId

#### Components

- ElementNotesDrawer.jsx - Main drawer component

- NotesForm.jsx - Form fields

- DatePicker.jsx - Date selection

- CurrencyInput.jsx - Price input

- ConditionSelector.jsx - Condition dropdown

#### State Management

- Use React Hook Form for form state

- Optimistic updates (update UI, then save)

- Cache notes locally for 5 minutes

### Testing Requirements

#### Unit Tests

- ☐ Form validation (date, price, text length)

- ☐ Currency formatting

- ☐ Date picker edge cases

#### Integration Tests

- ☐ Create note via API

- ☐ Update existing note

- ☐ Delete note

- ☐ Privacy flag respected

#### Manual QA

- ☐ Drawer opens smoothly on desktop

- ☐ Modal works on mobile

- ☐ All fields save correctly

- ☐ Indicator appears after save

### Success Criteria

- ✅ Users can add notes to any collection item in <30 seconds

- ✅ Notes persist across sessions

- ✅ Drawer opens/closes without lag

- ✅ All fields save correctly with validation

### Deployment Checklist

- ☐ Run database migration

- ☐ Test notes drawer on staging

- ☐ Verify mobile layout

- ☐ Add notes feature to user onboarding

## Phase 2C: Wishlist Context

Timeline: Week 3 (5 days)
Priority: MEDIUM - Improves user prioritization

### Goals

- Help collectors prioritize wishlist purchases

- Add semantic meaning to wishlist items

- Enable filtering by intent (Core, Exploration, Aspirational, Upgrade)

### Features

#### 1. Wishlist Context Detection Logic

Algorithm: Auto-assign context based on: - User’s collection state (completion %) - Element price and rarity - Existing ownership (for upgrades)

Context Types: - CORE: <50% category completion, common elements, <$50 - EXPLORATION: 50-90% category completion, mid-range price - ASPIRATIONAL: >$100 OR <20% global ownership - UPGRADE_TARGET: User owns element in different format

Implementation: - lib/wishlist-context.js - Detection algorithm - Called when user adds item to wishlist - Stored in CollectionItem.contextLabel

Effort: 1.5 days

#### 2. Database Schema Update

Changes to CollectionItem:

contextLabel      WishlistContext?
contextOverridden Boolean             @default(false)
contextReason     String?

New Enum:

enum WishlistContext {
  CORE
  EXPLORATION
  ASPIRATIONAL
  UPGRADE_TARGET
}

Migration:

npx prisma migrate dev --name add_wishlist_context

Effort: 0.5 days

#### 3. Enhanced Wishlist UI

Changes to /app/wishlist:

Features: - Group wishlist items by context - Collapsible sections per context - Visual badges with distinct colors - Filter chips (All, Core, Exploration, etc.) - “Edit Label” button on each item

Components: - WishlistContextGroup.jsx - Section wrapper - ContextBadge.jsx - Color-coded badge - ContextFilterBar.jsx - Filter chips - ContextSelectionModal.jsx - Override modal

Effort: 2 days

#### 4. Context Assignment Modal

Trigger: Click “Edit Label” on wishlist item

Features: - Radio button selection of context - Show recommended context with explanation - Gray out invalid options (e.g., Upgrade if not owned) - Save and update grouping

Effort: 1 day

#### 5. Context Analytics for Admin

Add to Admin Demand Insights: - Context distribution breakdown - Most wanted by context (top 5 Core, top 5 Aspirational, etc.)

Queries:

await prisma.collectionItem.groupBy({
  by: ['contextLabel'],
  where: { state: 'WISHLIST' },
  _count: { id: true }
});

Effort: 0.5 days (piggyback on existing admin dashboard)

### Technical Tasks

#### Database

- Add 3 new fields to CollectionItem

- Create WishlistContext enum

- Add index on contextLabel

#### Logic

- detectWishlistContext() - Main algorithm

- calculateRelevanceScore() - Scoring helper

- getGlobalOwnership() - Stats query

- getCategoryCompletion() - User progress

#### UI Components

- Update wishlist route with grouping

- Add filter bar

- Create context badge component

- Build override modal

### Testing Requirements

#### Unit Tests

- ☐ Context detection algorithm accuracy

- ☐ Edge cases (user owns all formats, price edge cases)

- ☐ Override logic

#### Integration Tests

- ☐ Context saved on wishlist add

- ☐ Context persists after page refresh

- ☐ Manual override prevents auto-updates

- ☐ Filter works correctly

#### Manual QA

- ☐ Wishlist groups display correctly

- ☐ Context badges show right colors

- ☐ Filter chips work smoothly

- ☐ Override modal saves correctly

### Success Criteria

- ✅ 80%+ of wishlist items auto-labeled with correct context

- ✅ Users can filter wishlist by context in 1 click

- ✅ Manual overrides persist across sessions

- ✅ Admin can see context distribution

### Deployment Checklist

- ☐ Run database migration

- ☐ Backfill context labels for existing wishlist items

- ☐ Test detection algorithm accuracy

- ☐ Update user docs with context explanations

## Phase 2D: Notification Engine

Timeline: Week 4-5 (7 days)
Priority: HIGH - Drives engagement and sales

### Goals

- Re-engage collectors with timely, personalized alerts

- Notify about wishlist restocks (drives sales)

- Celebrate milestones (retention)

- Surface high-relevance products (discovery)

### Features

#### 1. Notification Database Models

New Models: - NotificationQueue - All notifications - UserNotificationPreferences - User settings - StockAlert - Restock tracking

Migration:

npx prisma migrate dev --name add_notifications
npx prisma db seed # Create default preferences for existing users

Effort: 1 day

#### 2. Notification Trigger Detection

5 Trigger Types:

- Completion Unlock (1 element away from milestone)

  - Runs on collection update

  - Checks if adding any wishlist item would cross threshold

- Near-Completion (90%+ category completion)

  - Runs on collection update

  - One-time per category

- Wishlist Restock (item back in stock)

  - Runs on Shopify product update webhook

  - Finds all users with item on wishlist

- High-Relevance Arrival (new product matching interests)

  - Runs on new product added

  - Calculates relevance score for all users

- Milestone Celebration (milestone reached)

  - Runs on collection update

  - Immediate notification

Implementation: - lib/notifications/triggers/ - 5 trigger functions - lib/notifications/queue.js - Queue management - lib/notifications/frequency.js - Frequency limiting

Effort: 2 days

#### 3. Notification Queue Processor

Background Job: - Runs every 1 minute (cron or setInterval) - Fetches pending notifications - Checks user preferences - Delivers via in-app + email - Updates status to SENT or FAILED

Implementation: - lib/notifications/processor.js - Main processor - lib/notifications/delivery/in-app.js - In-app delivery - lib/notifications/delivery/email.js - Email delivery

Email Service: SendGrid or Nodemailer SMTP

Effort: 1.5 days

#### 4. In-App Notification Center

Route: /app/notifications

Features: - List of all notifications (newest first) - Filter: All / Unread Only - Mark as read - Click notification → navigate to relevant page (cabinet, shop, etc.) - Pagination (20 per page)

Components: - NotificationCenter.jsx - Main page - NotificationList.jsx - List view - NotificationCard.jsx - Single notification - NotificationBell.jsx - Top nav bell icon with badge

Effort: 1.5 days

#### 5. Notification Preferences UI

Route: /app/notifications/preferences

Features: - Toggle each notification type (5 types × 2 channels = 10 toggles) - Email frequency limit slider (1-10 per week) - “Mute all until” date picker - Save button

Component: NotificationPreferences.jsx

Effort: 1 day

#### 6. Email Templates

5 Email Templates (HTML): - Completion Unlock - Near-Completion - Wishlist Restock - High-Relevance Arrival - Milestone Celebration

Features: - Responsive HTML - Luciteria branding (colors, logo) - CTA buttons - Unsubscribe link → preferences page

Effort: 1 day (use template library like MJML)

### Technical Tasks

#### Database

- Create 3 new models (NotificationQueue, UserNotificationPreferences, StockAlert)

- Seed default preferences for all users

- Indexes on status, scheduledFor, userId

#### Background Processing

- Set up cron job or Node.js interval

- Error handling and retry logic

- Logging for debugging

#### Email Integration

- SendGrid API setup

- Email template compilation

- Tracking open/click rates (optional)

#### API Routes

GET  /api/notifications?filter=&page=
POST /api/notifications/:id/read
GET  /api/notifications/preferences
PUT  /api/notifications/preferences
POST /api/notifications/test/:type  # Admin tool to test triggers

#### Webhooks (if using Shopify webhooks)

POST /api/webhooks/product-update  # Detect restocks
POST /api/webhooks/product-create  # Detect new arrivals

### Testing Requirements

#### Unit Tests

- ☐ Each trigger detection function

- ☐ Frequency limiting logic

- ☐ Context scoring algorithm

- ☐ Email template rendering

#### Integration Tests

- ☐ Queue notification end-to-end

- ☐ Processor picks up and delivers

- ☐ User preferences respected

- ☐ Email sends successfully

- ☐ In-app notification appears

#### Manual QA

- ☐ Trigger each notification type manually

- ☐ Verify email delivery

- ☐ Check in-app notification appears

- ☐ Test frequency limiting

- ☐ Test opt-out (no emails sent)

### Success Criteria

- ✅ All 5 notification types triggering correctly

- ✅ Emails delivered within 5 minutes of trigger

- ✅ In-app notifications appear immediately

- ✅ User preferences fully respected

- ✅ No duplicate notifications sent

- ✅ 80%+ email open rate (industry avg: 20-30%)

### Deployment Checklist

- ☐ Run database migrations

- ☐ Seed notification preferences for all users

- ☐ Set up SendGrid account and API key

- ☐ Configure email templates

- ☐ Start background processor (cron or PM2)

- ☐ Test each notification type on staging

- ☐ Monitor processor logs for first 48 hours

- ☐ Set up email deliverability monitoring

## Phase 2 Complete: Summary

### Total Timeline

- Phase 2A: Week 1 (Admin Dashboard)

- Phase 2B: Week 2 (Element Notes)

- Phase 2C: Week 3 (Wishlist Context)

- Phase 2D: Week 4-5 (Notifications)

Total: 4-5 weeks

### Delivered Features

#### Admin Tools

- Collection intelligence dashboard

- User management and search

- Demand insights for restocking

#### User Engagement

- Personal element notes

- Wishlist context labels

- 5-channel notification system

- In-app notification center

#### Data & Intelligence

- Context-aware wishlist

- Smart product relevance scoring

- Engagement analytics

### Technical Deliverables

#### New Database Models

- NotificationQueue

- UserNotificationPreferences

- ElementNote

- StockAlert

- AnalyticsSnapshot

#### New API Routes

- 3 admin routes

- 4 notification routes

- 4 notes routes

- 2 webhook routes

#### New UI Components

- 15+ React components

- 3 new routes

- 1 drawer component

- 5 email templates

### Success Metrics (3 Months Post-Launch)

#### For Users

- Engagement: 40% of users add at least one element note

- Wishlist Usage: 70% of users label wishlist items with context

- Notification Opt-In: 80%+ keep notifications enabled

- Email Open Rate: 50%+ (significantly above industry avg)

#### For Business

- Conversion: 15% lift in wishlist-to-purchase conversion

- Retention: 10% increase in 30-day active users

- Restocking: 20% faster restock decisions using demand insights

- Support: 30% reduction in “when will X restock?” inquiries

#### For Staff

- Admin Efficiency: Find user collections in <30 seconds (vs. manual Shopify queries)

- Data-Driven: Restock decisions based on actual demand, not guesses

- Visibility: Real-time view of collection activity

## Post-Phase 2: Maintenance & Monitoring

### Week 6-8: Stabilization Period

#### Monitor

- Notification delivery rates

- Email bounce/spam rates

- Background processor performance

- Admin dashboard load times

- User feedback on new features

#### Optimize

- Tune notification frequency limits based on user behavior

- Refine context detection algorithm accuracy

- Improve admin query performance if slow

- A/B test email templates for open rates

#### Bug Fixes

- Address any edge cases discovered

- Fix mobile UI issues

- Handle error states gracefully

### Ongoing Tasks

#### Weekly

- Review notification analytics (open rates, clicks)

- Check for failed notifications in queue

- Monitor email deliverability scores

#### Monthly

- Analyze context distribution trends

- Review most-wanted elements list

- Assess notification effectiveness by type

- User surveys on new features

#### Quarterly

- Major feature enhancements (Phase 3 planning)

- Performance optimization

- Security audits

## Phase 3 Preview (Future)

### Potential Features (Not in Phase 2)

- Social Features: Share collections, public profiles

- Advanced Admin: Bulk operations, automated campaigns

- Gamification: Badges, leaderboards, challenges

- Mobile App: Native iOS/Android apps

- Advanced Analytics: Predictive restocking, demand forecasting

- Community: Forums, collector meetups, trades

## Risk Management

### Potential Risks & Mitigation

#### 1. Notification Spam

Risk: Users receive too many emails, opt out
Mitigation: Strict frequency limits, smart relevance scoring, easy opt-out

#### 2. Performance Issues

Risk: Admin dashboard slow with large dataset
Mitigation: Query optimization, caching, pagination, indexes

#### 3. Email Deliverability

Risk: Emails marked as spam
Mitigation: Use reputable service (SendGrid), proper SPF/DKIM setup, monitor bounce rates

#### 4. Context Detection Accuracy

Risk: Auto-labels don’t match user intent
Mitigation: Allow manual override, refine algorithm based on feedback

#### 5. Scope Creep

Risk: Feature requests delay timeline
Mitigation: Strict MVP focus, defer enhancements to Phase 3

## Resource Requirements

### Development Team

- 1 Full-Stack Developer: All phases

- 1 Designer (Part-Time): UI review, email templates

- 1 QA Tester (Part-Time): Week 5 (full phase testing)

### Infrastructure

- Database: PostgreSQL (existing)

- Email Service: SendGrid (~$15-50/month for 10K emails)

- Background Jobs: Node.js cron or PM2

- Monitoring: Sentry or similar (error tracking)

### Budget Estimate

- Development: 4-5 weeks × developer rate

- Infrastructure: $50-100/month (email service, monitoring)

- Testing: 1 week QA time

- Total: ~$15K-25K (depending on rates)

## Implementation Best Practices

### Code Quality

- ESLint + Prettier for consistency

- TypeScript for type safety (optional but recommended)

- Unit test coverage >80%

- Code reviews for all PRs

### Git Workflow

- Feature branches for each sub-phase

- PR to develop branch

- Merge to main after QA pass

- Tag releases (v2.0, v2.1, etc.)

### Deployment Strategy

- Deploy each sub-phase to staging first

- Staff testing period (2-3 days)

- Deploy to production after approval

- Monitor for 24 hours post-deploy

### Documentation

- Update README with new features

- API documentation for new endpoints

- User-facing docs for notification settings

- Admin training materials

## Final Checklist

### Phase 2A Complete

- ☐ Admin dashboard deployed

- ☐ All 3 admin routes functional

- ☐ Export buttons working

- ☐ Staff trained on dashboard

### Phase 2B Complete

- ☐ Element notes model in production

- ☐ Notes drawer functional on all devices

- ☐ All form fields saving correctly

- ☐ Notes indicator showing on cards

### Phase 2C Complete

- ☐ Wishlist context detection live

- ☐ Context labels showing on wishlist

- ☐ Filter chips working

- ☐ Manual override functional

- ☐ Admin context analytics live

### Phase 2D Complete

- ☐ All 5 notification triggers active

- ☐ Notification queue processor running

- ☐ In-app notification center deployed

- ☐ Email delivery working

- ☐ Preferences page functional

- ☐ Monitoring in place

### Phase 2 Complete

- ☐ All features tested end-to-end

- ☐ Performance targets met

- ☐ User documentation published

- ☐ Monitoring dashboards set up

- ☐ Feedback collection mechanism in place

## Conclusion

Phase 2 transforms the Luciteria Collector Cabinet from a tracking tool into an engagement platform. By adding admin intelligence, personal context, smart prioritization, and timely notifications, we create a system that actively helps collectors grow their collections while giving staff the data they need to optimize inventory.

Key Principle: Ship iteratively. Each sub-phase delivers standalone value while building toward the complete vision.

Success Definition: Users check their wishlist weekly (up from monthly), staff make restock decisions in minutes (down from hours), and notifications drive measurable conversion lift.

Let’s build it! 🚀