# Phase Activation Guide

## Phase 1 — Active at Launch

Phase 1 features are active by default. No flags needed.

### Checklist Before Launch

- ☐ Create 3 membership tiers at /app/admin/membership-tiers

- ☐ Mark SKUs as eligible at /app/admin/subscription-skus

- ☐ Create collector packs at /app/admin/collector-packs

- ☐ Test subscription flow end-to-end

- ☐ Test order approval flow

## Phase 2 — Enabling Ownership & Suggestions

### Prerequisites

- Phase 1 must be fully operational

- Product catalog must be up to date

- Consider backfilling existing ownership data before enabling display

### Step-by-Step Activation

#### Step 1: Enable Ownership Tracking

- Go to /app/admin/feature-flags

- Toggle phase2_ownership_tracking to ON

- From this point, all new purchases create UserOwnedSku records

- Run backfill script for historical purchases (if needed)

#### Step 2: Enable Completion Display

- Wait until ownership data has accumulated (or been backfilled)

- Toggle phase2_completion_display to ON

- Users will now see collection completion rings on their dashboard

#### Step 3: Enable Suggestions

- Toggle phase2_suggestions to ON

- Users will see “You’re missing these” suggestions based on their collection gaps

- Suggestions are display-only — no auto-ship or auto-add

### Rollback

Toggle any flag back to OFF to instantly hide the feature.

## Phase 3 — Dynamic Curation

### Current State

Phase 3 is scaffolded but NOT functional. All functions throw errors.

### When Ready to Implement

- Complete the curation logic in /app/lib/curation.server.js

- Build the request UI at /app/cabinet/curation-request

- Build the admin queue at /app/admin/curation-queue

- Test thoroughly

- Enable phase3_enabled flag (requires code change — UI prevents enabling)

### Phase 3 will NOT auto-ship

Even when Phase 3 is active, every curated box requires admin approval before fulfillment.